# Bid technical submission package - DRAFT

**Tender 2026_DRDO_788433_1 - RFP DTDF/06/13516/DSP/ABEP/X/L/M/01, "Air Breathing Space Based Propulsion (Electric) for

VLEO" (DRDO / Directorate of Technology Development Fund). Bidder: Vyovrinda Aerospace. Operational submission deadline

2026-10-05 17:00 (DefProc; owner decision A9.21 BID_CLOSE, unless a corrigendum changes it).**

Package status: DRAFT_FOR_OWNER_REVIEW. The repository submits nothing. This package is the technical draft that the

owner reviews, completes (owner-input checklist below) and submits through DefProc. It is not a finished DPR, Part-IV

response or technical proposal in the RFP's own formats. Generated by python docs/bid/package/build_package.py; edit

docs/bid/package/templates/ or docs/bid/package/compliance_data.py, never the generated files.

## Technical source

Technical source (bid source): `5eee4b8c82a9403b6bb82d5f8d324526f5d6399b` (5eee4b8, branch claude/nifty-ramanujan-w68f9z). It is the single constant bid_technical_source.commit of the freeze record docs/bid/bid_technical_baseline_v2.json (owner decisions A9.24 item 9, A9.25 message 8 sections 12-14, A9.26 message 2 sections 5-8); the whole package is generated from it by python docs/bid/package/build_package.py.

Verification record of the technical source: VERIFIED: technical source 5eee4b8c82a9403b6bb82d5f8d324526f5d6399b (A9.26 mass-policy successor). Local: pytest 4216 passed / 5 skipped / 1 xfailed, Rule-9 (ci_checks --pytest-junit) satisfied, ci_checks 11/11 green, golden OK, config --check OK, affected builders --check OK (mass v2-v5, RVM, F7/F8 full, F9, M16 v5, owner-question state v5, A9.16 matrix, H-1, RFQ3-GAS rev1). GitHub CI run 37263814635 on 5eee4b8: success on all jobs (repository integrity; tests + golden, pymsis present and absent, Rule-9). build_tables_nist107_o.py NOT_RERUN_NETWORK_UNAVAILABLE / UNAFFECTED_BY_FREEZE_CHANGES. No raw-physics change since the verified pre-freeze candidate 4c2b3b3 (owner-accepted); only governed owner-status / mass-accounting changes.

Two-SHA discipline (A9.25 message 8 section 13): the freeze record and this regenerated package form the PACKAGE / FREEZE-RECORD commit. They pin the technical source; they are not a technical source. Every technical number, status and claim in this package cites a file at 5eee4b8 (read with git show 5eee4b8:<path>); files under docs/bid/ are the package itself.

Mass record at the technical source: docs/budgets/mass_power_a9_v5/mass_power_a9_v5.json (status A9_26_MASS_POLICY_APPLIED_PROVISIONAL_PLANNING_FLOOR_MASS_NOT_YET_CLOSED).

History: the v1 freeze record docs/bid/bid_technical_baseline.json (historical bbc480c freeze, owner P0 decision 2026-10-03) is kept unchanged. The owner replaced it as the bid basis (A9.24 item 9: choose B, do not submit against bbc480c); none of its mass values or its upstream caveat is carried here.

Architecture at the technical source: one Hall accelerator (H-1) + one downstream 13.56 MHz RF-ICP electron source /

neutralizer (hall_icp_neutralizer, cathodeless: flight cathode NONE); supply modes AIR_PRIMARY + XE_CONTINGENCY

(A9.19); C1 GROUND_REFERENCE_ONLY (A9.20; A9.25 message 8 section 3: never flight hardware, flight fallback, flight

electron source, flight Xe hardware, flight mass, power, thermal load or architecture closure); architecture status

INVESTIGATION_HYPOTHESIS (topology decided and frozen for development; physical design not frozen). Hall validation (gate 3) is

FAIL, the credible transport set is empty, and every absolute Hall number of the superseded 0-D closure is withdrawn and

not quoted. Mass: MASS INCOMPLETE_EVIDENCE / NOT_YET_CLOSED (section 9 of 02_TECHNICAL_APPROACH.md).

## Documents

| file | content | RFP structure served | status |
| --- | --- | --- | --- |
| README.md | this cover: document list, technical source, owner-input checklist, unscreened-pages note | - | DRAFT_FOR_OWNER_REVIEW (generated) |
| 01_COMPLIANCE_MATRIX.md (+ compliance_matrix_v1.json) | clause-by-clause response to all 37 registered clauses with status and evidence path at the technical source; gate statuses carried verbatim | Part III para 1-8 (technical requirements table, logical block diagram RFP-P16-02, EM / QM deliverables RFP-P17-01, milestones RFP-P20-04..P21-02), Part IV(B) 3 / 5 (RFP-P27-01 / -02), Part IV(C) 5 (RFP-P30-01) | DRAFT_FOR_OWNER_REVIEW (generated) |
| 02_TECHNICAL_APPROACH.md | architecture, block-diagram and subsystem mapping (RFP-P16-02, RFP-P19-03), thruster, ICP neutralizer, propellant handling, PPU from the bus, redundancy, MIL-1553B, mass, thermal / materials / life, validation status | Part III para 1-2 | DRAFT_FOR_OWNER_REVIEW (generated) |
| 03_DEVELOPMENT_AND_TEST_PLAN.md | A9.21 hardware order, gates (GNG-ICP-01 before LOCK-1), proposed mapping onto M1-M5 at the RFP T0 offsets, RFP-P19-06 tests | Part III para 4.1, 7 | DRAFT_FOR_OWNER_REVIEW (generated) |
| 04_RISK_REGISTER.md | top technical risks R-01..R-13 with repository mitigations | Part III para 6 | DRAFT_FOR_OWNER_REVIEW (generated) |
| 05_PROGRAMMATIC_SECTIONS.md | skeletons: indigenous-content plan, facilities, team / collaboration, certification, cost / commercial, company credentials | RFP-P18-03, RFP-P19-05, RFP-P20-01, RFP-P27-01 / -02, RFP-P30-01, Part IV(B) / (C) | DRAFT_FOR_OWNER_REVIEW - SKELETON (generated) |
| 06_SUBMISSION_CHECKLIST.md | Part IV(A)-(H) form mapping, proposed annexure numbering, submission controls, final file-by-file check | OIR-DOC-01 (A9.27) | REVIEW_COMPLETE_SUBMISSION_FORM_COMPLETION_PENDING (generated) |
| docx/*.docx | Word renderings of the six Markdown files above (generated; the Markdown is the source) | - | DRAFT_FOR_OWNER_REVIEW (generated) |
| compliance_data.py, source_facts.py, build_package.py, templates/ | data, technical-source reader, generator and document templates (--check verifies every generated file) | - | tooling |

Test: tests/test_bid_package.py (the technical source is the one constant of the freeze record; every registered

clause in the matrix; every cited evidence path exists at the technical source and every JSON locator resolves there; the

mass section equals the mass record at the technical source; no withdrawn Hall result phrase; no superseded v1 mass value; no

PASS / GO for any gate that is not PASS / GO at the technical source; every owner-input id is in this checklist).

## Compliance-status counts (37 registered clauses)

COMPLY: 2

COMPLY_PLANNED_WITH_EVIDENCE_PATH: 15

PARTIAL: 1

NOT_YET_DEMONSTRATED: 10

OWNER_INPUT_REQUIRED: 9

The single COMPLY (RFP-P18-07, "Hall effect preferable") states the offered thruster type only; no Hall performance is

demonstrated.

## RFP pages 1-15 and 34-40 - owner review complete, form completion pending (A9.27)

The repository's RFP registration (docs/requirements/rfp_official/rfp_registration_v1.json, 40-page PDF registered by

sha256) transcribes pages 16-33 only; at the technical source it records an owner page review OWNER_REVIEWED_NO_ADDITIONAL_TECHNICAL_PERFORMANCE_REQUIREMENT (A9.22 G3: technical-performance requirements only). The owner has since reviewed

the remaining pages including the formats (owner ruling A9.27): OIR-DOC-01 = REVIEW_COMPLETE_SUBMISSION_FORM_COMPLETION_PENDING.

The final submission must account for Part IV(A)-(H) and the submission controls; see 06_SUBMISSION_CHECKLIST.md.

OIR-DOC-01 closes only when the final submission set has been checked against those forms and the annexure numbers are

populated.

## Owner-input checklist (every OWNER_INPUT_REQUIRED item)

OIR-IC-01 - Indigenous-content plan figures: per-subsystem IC % (thruster, intake, compressor + storage, PSE) and project IC % with the computation basis (RFP-P19-05 / RFP-P18-03 a; Part IV(C) 2 scoring). Clauses: RFP-P18-03, RFP-P19-05.

OIR-IC-02 - Supplier / make-or-buy list with country of origin for every BoM line (RFQ v3 packages and the RFQ3-GAS rev1 successor are quotation-only; nothing selected). Clauses: RFP-P18-03, RFP-P19-05.

OIR-IC-03 - Indigenization roadmap for any imported item (e.g. Xe tank / regulator, RF components, 1553B core) with ITAR / export-control exposure statement. Clauses: RFP-P19-05.

OIR-ORG-01 - ISO certification: standard, scope, certificate number, validity (RFP-P20-01 4.3). Clauses: RFP-P20-01.

OIR-ORG-02 - Financial capability: CA-certified net-worth document (Part IV(B) 1). Clauses: RFP-P21-03.

OIR-ORG-03 - In-house expertise / heritage evidence: indigenous EP system realization, space-grade electronics, vacuum test systems (Part IV(B) 2; Part IV(C) 1, 3). Clauses: RFP-P21-03.

OIR-ORG-04 - Technical-evaluation presentation: presenters and date availability (RFP-P18-03 b). Clauses: RFP-P18-03.

OIR-ORG-05 - Consortium: whether proposed, members, roles, signed consortium agreement (RFP-P18-03 c). Clauses: RFP-P18-03.

OIR-ORG-06 - Manpower: named staff with > 3 years in high-energy physics and electric propulsion; MTech / PhD profiles (Part IV(B) 4; Part IV(C) 6). Clauses: RFP-P21-03.

OIR-FAC-01 - UHV propulsion test facility: owner / location / pumping speed / base pressure / in-house, consortium or sub-contract status, with documentary proof (RFP-P27-01 i; Part IV(C) 5). Clauses: RFP-P21-03, RFP-P27-01.

OIR-FAC-02 - Thrust measurement system: type, range, resolution (micro-newton capability), calibration record, in-house / consortium / sub-contract (RFP-P27-01 ii, RFP-P30-01). Clauses: RFP-P21-03, RFP-P27-01, RFP-P30-01.

OIR-FAC-03 - Facility to simulate the VLEO air mixture and a rarefied-gas source with prescribed mg/s and velocity for intake-erosion tests (RFP-P17-02 4, RFP-P19-06 b). Clauses: RFP-P17-02, RFP-P19-06.

OIR-FAC-04 - Ground atomic-oxygen exposure facility and target fluence (AOL-OQ-05; RFP-P19-06 a). Clauses: RFP-P19-06.

OIR-COL-01 - Academic / research partner for AO material compatibility, its work share and the LoI / MoU (RFP-P27-02). Clauses: RFP-P21-03, RFP-P27-02.

OIR-TEC-02 - Electronics / sensor redundancy concept for single-point-failure tolerance and its mass / power allocation (RFP-P18-02, RFP-P18-09). Clauses: RFP-P18-02, RFP-P18-09.

OIR-TEC-03 - Mission inputs not in the RFP: inclination / LTAN, AOCS pointing envelope, host-spacecraft drag ICD (A9.21 EXTERNAL_INPUTS) - or a statement in the bid that these are requested from DRDO at PDR. Clauses: RFP-P18-04.

OIR-TEC-04 - Spacecraft bus input voltage / power-quality assumptions for the PPU front end (A902-12 TBD). Clauses: RFP-P18-01.

OIR-TEC-06 - MIL-1553B implementation choice (RT core / transceiver source, bus A/B redundancy) for the offer. Clauses: RFP-P18-12.

OIR-TEC-07 - Reading of the Milestone-2 deliverable 'approved GNC design document and codes' for a propulsion PSE (seek DRDO clarification or state the reading). Clauses: RFP-P20-05.

OIR-TEC-08 - GNG-ICP-01 GO / NO-GO criteria (owner approved existence and placement only; criteria PENDING_OWNER_ACCEPTANCE). Clauses: -.

OIR-SCH-01 - T0 assumption and confirmation that the A9.21 hardware order can be resourced inside the RFP milestone offsets (no dates beyond T0 offsets are stated by this package). Clauses: -.

OIR-RSK-01 - Likelihood / impact rating and risk owner for each technical risk R-01..R-13 (04_RISK_REGISTER.md); the repository holds no risk scoring. Clauses: -.

OIR-COM-01 - Cost / price breakdown, payment-milestone acceptance and all commercial formats (commercial bid; not in this technical package). Clauses: -.

OIR-DOC-01 - REVIEW_COMPLETE_SUBMISSION_FORM_COMPLETION_PENDING (owner ruling A9.27): the owner has reviewed the previously unscreened RFP pages. The final submission must account for Part IV(A) Detailed Project Report (DPR); IV(B) Firm Essential Qualification Criteria; IV(C) Technical Capability Evaluation; IV(D) Industry Profile (firm letterhead where required, with supporting annexures); IV(E) Non-Disclosure Undertaking (letterhead); IV(F) Acceptance Letter (letterhead); IV(G) Eligibility Certificate (letterhead); IV(H) Undertaking-cum-Checklist (Submitted Yes/No and Annexure numbers). Controls: technical and financial bids separate; financial bid only in the provided format with the prescribed format / filename unmodified; no project cost / price information in the technical bid; uploads per the RFP submission requirements; the final IV(H) checklist reconciles the annexures actually submitted. Closes only when the final submission set is checked against these forms and the annexure numbers are populated (06_SUBMISSION_CHECKLIST.md). Submission-readiness item, not a physics / architecture gate. Clauses: -.

Owner inputs of the earlier draft that the owner has decided since:

OIR-TEC-01 - Upstream-closure citation basis: RESOLVED by owner decision A9.24 item 9 ('Choose B': do not submit against bbc480c; re-freeze with the frozen 196-state design-state set and the empty robust upstream-set finding). The earlier F7/F8 design-state caveat no longer applies; the package cites the upstream results at the technical source only.

OIR-TEC-05 - Mass-closure position for the bid: RESOLVED by owner decisions A9.25 message 8 sections 6-8 and A9.26 message 2 sections 4-7 (requirement complete flight wet mass < 40 kg, not relaxed; proposal design target; current provisional planning / evidence roll-up; MASS INCOMPLETE_EVIDENCE / NOT_YET_CLOSED; listed mass-closure actions). DISC-02 (wet / dry) stays recorded for DRDO clarification.

Open readings recorded in the evidence base that affect the bid text: the DRDO clarifications DISC-02 (mass wet / dry),

DISC-03 (indigenous content), DISC-05 ("Ignition Time"), DISC-07 (thrust split), DISC-09 (ENTEST levels)

(docs/requirements/rfp_official/rfp_registration_v1.json #/rvm_mapping). AG-15 (owner closure of the RVM re-base) is

closed at the technical source (DETERMINING_EVIDENCE_PRESENT_NO_REMAINING_CONDITION); this freezes the requirement basis only, never compliance.